Meeting Minute First Week

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| MEETING  NAME | Eighth Weekly Practice on Multi-disciplinary Project Assignment  Meeting | | | |
| MEETING  DATE | June 4th, 2020 | TIME | Start | 9:00 pm |
| Finish | 9:30 pm |
| MEETING PURPOSE | Review the full stack website, fix the bug, connect the app to the mqtt server, fix the class diagram, fix the deployment view, create  an AI based function, | | | |
| LEADER | Nguyễn Hoàng Thuận | | | |

|  |  |
| --- | --- |
| 1. ATTENDANCE AT MEETING | |
| Name | Student’s ID |
| Phạm Ngọc Thoại | 1652579 |
| Nguyễn Hoàng Thuận | 1752054 |
| Huỳnh Gia An Tiến | 1752538 |
| Võ Hoàng Trí | 1752572 |
| Phạm Minh Tuấn | 1752595 |

|  |  |
| --- | --- |
| 2. MEETING DICUSSION | |
| Topic | Content |
| 1. Review the full stack  website, fix the bug | Review the first initial full stack website, fix all the bug  in the way |
| 2. Connect to the mqtt  server | Try to connect to the mqtt server with the website |
| 3. Fix the class diagram | Fix the class diagram for more fit with the coding. |
| 4. Fix the deployment  view | Fix the deployment view for the project |
| 5. Create an AI based  function | Create an AI based function for the prediction whether  this tree should be watered or not |

|  |  |  |
| --- | --- | --- |
| 3. ACTION TERMS | | |
| Business | Member in Charge | Due Date |
| Fix the bug in the website, connect  the mqtt server to the website | Phạm Ngọc Thoại | June 7st, 2020 |
| Fix the class diagram, create an AI  based function | Nguyễn Hoàng Thuận | June 7st, 2020 |
| Fix the deployment view, finalize the  poster | Huỳnh Gia An Tiến | June 7st, 2020 |
| Fix the class diagram, connect the  mqtt server to the website | Võ Hoàng Trí | June 7st, 2020 |
| Fix the deployment view, finalize the  poster | Phạm Minh Tuấn | June 7st, 2020 |